PROJECT OUTLINE

Reinforcement Learning Agent for

Competitive Pokémon Battles

5-Week Plan • Two-Person Team

Neural Network Architecture & Battle Simulation Framework

March 2026

# 1. Executive Summary

This document outlines a 5-week, two-person project to build a competitive Pokémon battle agent using reinforcement learning, with a novel Transformer actor-critic architecture featuring LLM-initialized entity embeddings. The compressed timeline cuts MCTS inference-time search and offline pretraining, focusing on the core novel contribution: the first Pokémon RL agent combining semantic language-model embeddings with a relational Transformer backbone trained via PPO self-play.

The team is divided into Partner A (Environment & Data) and Partner B (Model & Training), with parallel workstreams that minimize blocking dependencies and converge for evaluation and writing.

# 2. Prior Work Summary

## 2.1 Reference Papers (Provided)

Tse (Stanford CS230): Supervised pretraining on top-20% player records → Deep Q-Learning. 96.6% vs. random, 78.2% vs. max-damage, but struggled against real players (~1350 Elo) with repetitive moves.

Chen & Lin (Stanford CS230): PPO + Node2Vec embeddings + 3-layer MLP. Beat random/default agents but failed against 1-ply minimax. Got stuck preferring a single move regardless of context.

Wang (MIT MEng, 2024): PPO self-play (150M steps) + MCTS at inference. Peaked rank 8 (1693 Elo) in gen4randombattles. Learning rate annealing was critical (55% → 80% winrate). Rated “very good but not elite” by expert players.

## 2.2 Recent State-of-the-Art

Metamon (UT Austin, RLC 2025): Transformer sequence models (up to 200M params) via offline RL on millions of human replays. No search at test time. Agents reached top 10% of players in Gen 1–4 OU.

PokéChamp (ICML 2025 Spotlight): LLMs (GPT-4o / Llama 8B) power minimax search with zero training. 1300–1500 Elo in Gen 9 OU via action sampling, opponent modeling, and value estimation.

PokéAgent Challenge (NeurIPS 2025): 3.5M+ battle replays, standardized benchmarks, and 3,000+ mechanic articles as a formalized Pokémon AI benchmark.

# 3. Scoping for 5 Weeks

With ~10 person-weeks of effort, we cut aggressively while preserving the core novelty:

Keep: Transformer actor-critic with LLM-initialized entity embeddings (central novelty, ~2 weeks for one person).

Keep: PPO self-play training via poke-env + local Showdown (proven, well-supported path).

Keep: Rigorous ablation study (LLM vs. random embeddings, Transformer vs. MLP) and ladder evaluation.

Cut: MCTS at inference time. Requires building a state-cloning proxy server (2–3 weeks of engineering alone). Wang’s NN-only policy already beat heuristic bots ~79% of the time.

Cut: Offline pretraining on replay datasets. Parsing first-person trajectories from Showdown replays is complex. Self-play from scratch is simpler.

Simplify: Target gen4randombattles for direct comparability with Wang’s results.

# 4. Neural Network Architecture

The architecture is a Transformer actor-critic with LLM-initialized entity embeddings—novel relative to all prior Pokémon RL work.

## 4.1 Entity Embedding Layer

Every Gen 4 entity (296 species, ~200 moves, ~100 abilities, ~40 items) gets a frozen embedding from a pretrained sentence encoder (e.g., Sentence-BERT) applied to its Bulbapedia/Smogon description. A learned linear projection (768 → 64) maps these into the RL latent space.

## 4.2 Per-Pokémon Encoder (Shared Weights)

Each Pokémon’s features (projected species/move/ability/item embeddings + numeric features like HP bin, stat boosts, volatile statuses) are concatenated and passed through a shared 2-layer MLP. Applied to all 12 Pokémon (6 own + 6 opponent). Unrevealed Pokémon use a learned “unknown” token.

## 4.3 Transformer Encoder

The 12 Pokémon vectors + a “battle context” token (weather, terrain, hazards, trick room, turn count) form 13 tokens for a 4-layer, 4-head, dim-256 Transformer encoder. Self-attention enables reasoning about type matchups and team-level synergies across both sides.

## 4.4 Output Heads

Actor head: distribution over up to 9 actions (4 moves + 5 switches), invalid actions masked to -inf. Critic head: scalar state value. Both share the Transformer backbone. Total: ~5–10M trainable parameters, feasible on a single consumer GPU.

# 5. Battle Simulation Framework

- Pokémon Showdown (Local): Clone smogon/pokemon-showdown, run with --no-security.

- poke-env (v0.12+): Python Gym-compatible interface. Agent subclasses Player, implements choose_move(battle).

- Observation Encoder: Converts poke-env battle objects into tensor inputs matching the architecture.

- PPO Loop: CleanRL-based PPO with self-play + 15% heuristic opponent mixing.

- Parallelization: 10–20 independent Showdown instances, one per CPU core, collecting from both players.

# 6. Week-by-Week Plan & Team Division

Partner A owns environment, data pipeline, and evaluation. Partner B owns model architecture and training. They work in parallel for weeks 1–2, integrate at end of week 2, then run experiments in parallel for weeks 3–4.

| Week | Partner A: Environment & Data | Partner B: Model & Training |
| --- | --- | --- |
| Week 1 | • Clone & configure local Showdown server • Install poke-env; run random agent end-to-end • Implement MaxDamage + SimpleHeuristics baselines • Design & build observation encoder (state → tensor) • Set up multi-server parallelization | • Generate LLM embeddings for all Gen 4 entities • Build per-Pokémon encoder module (PyTorch) • Build Transformer encoder block • Build actor + critic heads with action masking • Unit test: forward pass with dummy tensors |
| Week 2 | • Build self-play harness (agent vs. frozen copy) • Implement dual-side experience collection • Integrate env with Partner B’s PPO loop • Run first training test (~1M steps) to verify pipeline | • Implement PPO: loss functions, GAE, clipping • Implement LR annealing schedule • Build validation harness (winrate vs. heuristics every 20K steps) • Debug integration with Partner A |
| ✓ Checkpoint | Pipeline works end-to-end. Small model (2-layer, dim 128) shows >60% winrate vs. random. Both partners can run training independently. |
| Week 3 | • Scale to 10–20 parallel games • Launch main training run (30–50M steps, full 4-layer Transformer) • Launch ablation #1: MLP baseline (same params) • Monitor curves; fix instabilities | • Launch ablation #2: random embeddings (same arch) • Hyperparam sweep on 3v3 games (faster iteration) • Apply best hyperparams to 6v6 • Set up WandB/TensorBoard logging |
| Week 4 | • Run eval suite vs. all baselines (1000+ games each) • Deploy to Showdown ladder (200+ games) • Collect Elo, GXE, Glicko-1 data | • Complete & collect all ablation results • Generate training curves & comparison plots • Begin drafting results + architecture diagrams |
| Week 5 | SHARED: Write-up, figures, final experiments, presentation. Both partners contribute to all sections. Run any gap-filling experiments. |

## 6.1 Why This Division Works

Weeks 1–2 are fully parallelizable: Partner A builds the environment pipeline with a random agent, Partner B builds and unit-tests the model with synthetic tensors. They connect at end of week 2. From week 3, both independently run training/ablation experiments on shared infrastructure. The most common failure in team RL projects—one partner blocked on environment bugs—is avoided by having Partner A fully own and debug the environment before integration.

# 7. Evaluation Strategy

| Level | Method | Purpose |
| --- | --- | --- |
| Baseline Bots | 1000+ games vs. Random, MaxDamage, SimpleHeuristics | Sanity check; comparability with all prior work |
| Online Ladder | 200+ games on Showdown; Elo, GXE, Glicko-1 | Human performance benchmark |
| Ablations | LLM vs. random embeddings; Transformer vs. MLP | Isolate each design choice’s contribution |
| Qualitative | Save & annotate 10–20 representative replays | Show decision-making quality |

# 8. Hardware Requirements

- GPU: 1x RTX 3090/4090 (24GB VRAM) for neural network training.

- CPU: 16–32 cores for parallel Showdown instances.

- RAM: 32–64 GB (each Showdown instance uses ~200–500 MB).

- Storage: ~50 GB temporary for LLM embedding gen, ~10 GB for training logs.

# 9. Key Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Sim speed bottleneck | Training too slow | Tune hyperparams on 3v3 first; parallelize aggressively |
| PPO instability | Policy collapses | LR annealing; entropy bonus; checkpoints every 1M steps |
| Integration delay | Blocks week 3+ | Both test with mocks in weeks 1–2; integrate only at end of week 2 |
| Self-play overfitting | Exploits that don’t generalize | Mix 15% heuristic opponents; periodic ladder checks |
| LLM embeddings don’t help | No improvement | Ablation in week 3; valid negative result if rigorous |

# 10. Stretch Goals (If Ahead of Schedule)

- Trajectory context window: Prepend last 3–5 turns as extra Transformer tokens. ~1 day of implementation.

- Shallow lookahead: 1–2 turn lookahead using the trained value function (not full MCTS).

- Population-based self-play: Train against a league of past snapshots instead of just the latest.

# 11. External References & Reading List

## 11.1 Core Pokémon AI Papers

Metamon: Human-Level Competitive Pokémon via Scalable Offline RL with Transformers — Grigsby et al., RLC 2025. Paper | Code | Website

PokéChamp: an Expert-level Minimax Language Agent — Karten et al., ICML 2025. Paper | Code

PokéAgent Challenge (NeurIPS 2025) — Competition with 3.5M+ battle dataset. Website | Proposal

PokéLLMon: A Human-Parity Agent with LLMs — Hu et al., 2024. Paper

## 11.2 RL Methods

PPO: Proximal Policy Optimization Algorithms — Schulman et al., 2017. Paper

The 37 Implementation Details of PPO — Huang et al., ICLR 2022. Essential for making PPO work. Post

Generalized Advantage Estimation (GAE) — Schulman et al., 2016. Paper

Invalid Action Masking in Policy Gradient Algorithms — Huang & Ontañón, 2022. Paper

## 11.3 Tools & Frameworks

poke-env — Python RL interface for Showdown. GitHub | Docs

Pokémon Showdown — Open-source battle simulator. GitHub

CleanRL — Single-file RL implementations. GitHub

## 11.4 Game AI Background

AlphaGo (Silver et al., Nature 2016) — NN + MCTS for Go. Paper

AlphaZero (Silver et al., Science 2018) — Self-play + MCTS without human data. Paper

Libratus: Superhuman Poker AI (Brown & Sandholm, 2018) — Imperfect info game AI. Paper